TEST PLAN

Title: Test Plan for Sauce-Demo (Swag Labs) Web Application

Document Information:

Version: 2.0 (Advanced)

Prepared By: ARSLAN SAJID KHAN

Date: 15/01/2026

Project Name: Sauce-Demo Manual Testing

URLs: https://www.saucedemo.com/

Introduction: Sauce-Demo is a demo e-commerce website used for learning automation and manual testing. It simulates a sauce products store with login, product listing, cart, and checkout functionality.

Description: This Test Plan describes the testing approach for the Sauce-Demo web application. Sauce-Demo is a sample e-commerce website used for practicing manual and automation testing. The purpose of this testing is to ensure that all functionalities such as login, product selection, cart management, and checkout work correctly.

Objective: The main objective of this testing is to identify bugs, verify functional requirements, and ensure smooth user experience across all modules of the application.

- Validate all positive and negative functional flows

- Identify security vulnerabilities (URL manipulation, session hijacking)

- Verify UI consistency across browsers

- Test special user types (problem_user, visual_user, etc.)

- Document all bugs with severity and steps

Scope:

In-Scope:

- Functional testing (login to checkout)

- UI/UX testing

- Security testing (frontend)

- Cross-browser testing (Chrome, Firefox, Edge)

- Negative and edge case testing

Out-Scope:

- Backend API testing

- Load/Performance testing (except glitch user)

- Payment gateway integration (simulated)

- Mobile native app testing

- Database testing

Test Environment:

Component:

- Processor (Intel i3 or equivalent)

- RAM (4 GB)

- Storage (500 MB free)

- Screen Resolution (1366 x 768 or higher)

Software:

- Operating System (Windows 10 OR >, macOS Ventura, Latest)

- Browser 1 (Google Chrome, 120+)

- Browser 2 (Mozilla Firefox, 120+)

- Browser 3 (Microsoft Edge, 120+)

- Test Management (Excel (Manual), 2021+)

Test Users:

- (All password: `secret_sauce`)

| Username | Purpose |
| --- | --- |
| standard_user | Normal positive flow testing |
| locked_out_user | Negative login testing |
| problem_user | Image and UI bug detection |
| performance_glitch_user | Performance/slow loading testing |
| error_user | Checkout failure testing |
| visual_user | Layout/alignment testing |

Test Scope Details:

| Module | Priority | Description |
| --- | --- | --- |
| Login | High | Valid/invalid credentials, locked user, XSS/SQL injection |
| Inventory/Products | High | High ¦ Display, sorting, images, data integrity |
| Product Detail | Medium | Add to cart, back navigation, URL manipulation |
| Cart Management | High | Add/remove, persistence, reset state |
| Checkout - Info | High | Field validation, empty fields, special characters |
| Checkout - Overview | High | Tax calculation (8%), total math, cancel/finish |
| Menu/Sidebar | Low | Reset app state, logout, about link |
| Security | High | Direct URL access without login |

Test Approach / Strategy:

Testing Levels:

| Level | Description | When |
| --- | --- | --- |
| Smoke Testing | Top 10 critical test cases | Day 1 - Morning |
| Functional Testing | All positive flows | Day 1-2 |
| Negative Testing | Invalid data, edge cases | Day 2-3 |
| Security Testing | URL jump, session bypass | Day 3 |
| UI Testing | Layout, alignment, responsive | Day 3 |
| Regression Testing | Re-run failed cases after fixes | Day 4 |
| UAT Simulation | Complete user journeys | Day 5 |

Test Execution Order:

- Phase 1: Smoke Testing (10 TCs) → PASS mandatory

- Phase 2: Positive Functional (27 TCs)

- Phase 3: Negative Testing (89 TCs)

- Phase 4: Security (12 TCs)

- Phase 5: Visual (8 TCs)

- Phase 6: Regression (Failed TCs only)

- Phase 7: Completion Report

Deliverables:

| Risk | Probability | Impact | Mitigation |
| --- | --- | --- | --- |
| Website changes during testing | Low | High | Capture screenshots, note version |
| Browser compatibility issues | Medium | Medium | Test on 3 browsers minimum |
| Time shortage for 129 TCs | Medium | High | Prioritize high-severity TCs first |
| special user behaviors not documented | Low | Low | Explore and document while testing |

Entry and Exit Criteria:

Entry Criteria:

- Test environment accessible

- Test data ready (usernames/passwords)

- Test cases approved

- Browser(s) installed

Exit Criteria:

- All 129 test cases executed

- 95%+ pass rate for critical modules

- All blocker/critical bugs logged

- Test completion report submitted

Approval:

| Role | Name | Signature | Date |
| --- | --- | --- | --- |
| Test Lead | ARSLAN SAJID KHAN | ARSLAN | 15/01/2026 |
| QA Manager | ARSLAN SAJID KHAN | ARSLAN | 15/01/2026 |
| Project Manager | ARSLAN SAJID KHAN | ARSLAN | 15/01/2026 |

Revision History:

| Version | Date | Author | Changes |
| --- | --- | --- | --- |
| 1.0 | 15/01/2026 | ARSLAN SAJID KHAN | Initial draft |
| 2.0 | 15/01/2026 | ARSLAN SAJID KHAN | Added 129 test cases |

===================================================================