FINAL REPORT

SAUCEDEMO E-COMMERCE PLATFORM:

MANUAL TESTING — FINAL COMPLETION REPORT:

DOCUMENT INFORMATION:

| Document Property | Value |
| --- | --- |
| Project Name | Sauce-Demo E-Commerce Validation |
| Report Type | Final Test Completion Report |
| Version | 2.0 |
| Test Lead | ARSLAN SAJID KHAN |
| Reviewer | ARSLAN SAJID KHAN |
| Date of Report | 18/01/2026 |
| Status | Final |

TABLE OF CONTENTS:

- Executive Summary

- Test Scope & Coverage

- Test Environment

- Test Execution Summary

- Module-wise Results

- Bug Summary

- Browser Compatibility Results

- Special User Testing Results

- Risk Assessment

- Recommendations

- Lessons Learned

- Sign-off

- Attachments

EXECUTIVE SUMMARY

OVERVIEW:

Manual testing of the **Sauce-Demo E-Commerce website** (https://www.saucedemo.com/) has been successfully completed. Testing covered **129 test cases** across 10 modules including Login, Inventory, Cart, Checkout, Security, Visual, and Negative testing.

KEY FINDINGS:

| Metric | Value |
| --- | --- |
| Total Test Cases | 129 |
| Executed | 129 (100%) |
| Passed | 118 (91.5%) |
| Failed | 11 (8.5%) |
| Total Bugs Found | 11 |
| Blocker Bugs | 2 |
| Major Bugs | 6 |
| Minor Bugs | 3 |

OVERALL ASSESSMENT:

| Status | Remarks |
| --- | --- |
| Testing Complete | All 129 test cases executed |
| Quality Assessment | Moderate - 11 bugs found, 2 blocker issues |
| Ready for Production | Not recommended - Blocker bugs need fixing |

Go/No-Go RECOMMENDATION:

| Recommendation | Decision | Justification |
| --- | --- | --- |
| Go to Production | NO | 2 Blocker bugs (error_user checkout failure) need immediate fix |
| Go to UAT | Conditional | After fixing BUG-006 and BUG-011 |
| Retest Required | YES | Regression testing after bug fixes |

TEST SCOPE & COVERAGE:

IN_SCOPE TESTED:

| Module | Priority | Test Cases | Status |
| --- | --- | --- | --- |
| Login & Authentication | High | 13 | Completed |
| Inventory / Products | High | 18 | Completed |
| Product Detail Page | Medium | 12 | Completed |
| Cart Management | High | 15 | Completed |
| Checkout Step 1 (Info) | High | 14 | Completed |
| Checkout Step 2 (Overview) | High | 15 | Completed |
| Menu / Sidebar | Low | 10 | Completed |
| Security (URL Jump, Session) | High | 12 | Completed |
| Visual / UI | Low | 8 | Completed |
| Negative | Medium | 12 | Completed |
| TOTAL |  | 129 | 100% |

OUT_OF_SCOPE TESTED:

| Area | Reason |
| --- | --- |
| Backend API Testing | Not part of manual testing scope |
| Load / Performance Testing | Only performance_glitch_user tested |
| Database Testing | No database access |
| Mobile Native App | Web application only |
| Payment Gateway Integration | Simulated in demo |

TEST COVERAGE BY TYPE:

| Test Type | Count | Percentage |
| --- | --- | --- |
| Positive Functional | 27 | 20.9% |
| Negative Testing | 89 | 69.0% |
| Security Testing | 12 | 9.3% |
| Visual/UI Testing | 8 | 6.2% |
| Edge Cases | 12 | 9.3% |

TEST ENVIRONMENT:

Hardware:

| Component | Specification |
| --- | --- |
| Processor | Intel Core i3 |
| RAM | 12 GB |
| Storage | 256 GB Nvme + 1Tb Hard |
| Screen Resolution | 1920 x 1080 |

SOFTWARE:

| Type | Name | Version |
| --- | --- | --- |
| Operating System | Windows 11 | 22H2 |
| Browser 1 | Google Chrome | 120.0.6099.130 |
| Browser 2 | Mozilla Firefox | 121.0 |
| Browser 3 | Microsoft Edge | 120.0.2210.133 |
| Test Management | Microsoft Excel | 2021 |

TEST URLs:

| Environment | URL |
| --- | --- |
| Production | https://www.saucedemo.com/ |

TEST USERS:

| Username | Password | Purpose | Tested |
| --- | --- | --- | --- |
| standard_user | secret_sauce | Normal positive flow | Yes |
| locked_out_user | secret_sauce | Negative login testing | Yes |
| problem_user | secret_sauce | Broken images / weird behavior | Yes |
| performance_glitch_user | secret_sauce | Slow loading / performance | Yes |
| error_user | secret_sauce | Checkout failure testing | Yes |
| visual_user | secret_sauce | Layout / alignment testing | Yes |

===================================================================